Project RIO (CNAP) — Requirements Delivery Report

Prepared for: Client review Component: Backend API (Project-RIO-Backend, package cnap-api) Scope of this report: the 11 foundation requirements — how each was implemented, the libraries used, and the industry standards followed. As of: 2026‑07‑14 · Branch main Stack: NestJS 11 · Prisma 7 · PostgreSQL 18 · Node 24 LTS · TypeScript 5 (strict) Verification: 82 automated tests green (Vitest unit + Supertest end‑to‑end against a real, TLS‑enabled PostgreSQL), clean build.

1. Executive summary

The backend delivers the identity, multi‑tenancy, authorization (RBAC), authentication, consent, and audit foundation for the Community Needs Assessment Platform. These 11 requirements were prioritised deliberately: they are the load‑bearing layer — tenant isolation, access control, and audit must exist before any assessment data flows, because retrofitting them later would force rework across every table, screen, and API.

Design principle throughout: isolation and enforcement live in the database, not just the application. Even if an application‑layer bug forgot to scope a query, PostgreSQL Row‑Level Security (RLS) still refuses to return another entity's rows. This is the strongest form of multi‑tenant isolation.

Coverage of the 11 requirements

| Status | Count | Requirements |
| --- | --- | --- |
| ✅ Delivered & verified | 8 | RBAC‑001, FR‑010, FR‑007, FR‑Add‑03, NFR‑003, NFR‑013, NFR‑015, NFR‑001 |
| 🟡 Foundation delivered; a named part awaits later features | 2 | NFR‑004 (decision entities arrive with the AI/approval features), NFR‑006 (load/soak testing pending) |
| ⬜ Owned by the frontend component | 1 | NFR‑009 (browser rendering; backend contributes standards‑compliant HTTP/CORS) |

2. Standards & guidance followed

The implementation is built to align with the following recognised standards and industry guidance. (Alignment means the design follows the referenced practice; it does not imply formal certification.)

| Area | Standard / guidance |
| --- | --- |
| Overall software quality model | ISO/IEC 25010 — security, maintainability, performance/scalability, portability characteristics |
| Application security controls | OWASP ASVS 4.0, OWASP Top 10 (2021) |
| Password storage | OWASP Password Storage Cheat Sheet; Argon2id (Password Hashing Competition winner, RFC 9106) |
| Token authentication | RFC 7519 (JWT), RFC 6750 (Bearer), RFC 8725 (JWT Best Current Practice) |
| Transport security | TLS 1.3 (RFC 8446); HTTP Strict Transport Security — RFC 6797 |
| Access control model | NIST RBAC / ANSI INCITS 359; least privilege — NIST SP 800‑53 AC‑6 |
| Logging & audit | ISO/IEC 27001 A.12.4 (logging & monitoring); NIST SP 800‑92 (log management) |
| Privacy / consent | GDPR Art. 7 (consent), Art. 25 (data protection by design), Art. 30 (records of processing) |
| CSRF defence | OWASP CSRF Prevention (double‑submit cookie) |
| Requirements traceability | ISO/IEC/IEEE 29148 requirements‑engineering traceability (RTM) |
| Configuration & statelessness | Twelve‑Factor App (config in environment; stateless processes) |
| Cross‑origin / web APIs | WHATWG Fetch / W3C CORS |

3. Technology & package inventory

Every dependency below is a current, actively‑maintained, permissively‑licensed package pinned in package.json.

| Package (version) | Role in the system | Serves requirement(s) |
| --- | --- | --- |
| @nestjs/common · @nestjs/core (11) | Application framework — modular architecture, dependency injection, guards | NFR‑013, all |
| @prisma/client · prisma (7) + @prisma/adapter-pg (7.8) | Type‑safe data access; driver‑adapter over pg | FR‑010, NFR‑013 |
| pg (8.22) | PostgreSQL driver; TLS negotiation to the database | NFR‑001, FR‑010 |
| argon2 (0.44) | Argon2id password hashing | NFR‑001, NFR‑003 |
| @nestjs/jwt (11) | Stateless JWT bearer tokens | NFR‑003, NFR‑006 |
| helmet (8) | Secure HTTP headers incl. HSTS | NFR‑001, NFR‑009 |
| cookie-parser (1.4) | httpOnly session‑cookie parsing; CSRF double‑submit | NFR‑001, NFR‑003 |
| @sinclair/typebox (0.33) · ajv (8.17) · ajv-formats (3) | Schema validation for environment config and request bodies (fail‑closed) | NFR‑013, NFR‑001 |
| nestjs-pino (4.1) · pino (9.5) · pino-http (10.3) | Structured, request‑id‑correlated logging | FR‑007, NFR‑004 |
| swagger-ui-express (5) | OpenAPI contract & interactive docs | NFR‑013, NFR‑015 |
| uuid (11) + PostgreSQL uuidv7() | Time‑ordered UUIDv7 primary keys | FR‑010, NFR‑006 |
| vitest (4) · supertest (7) | Unit + end‑to‑end tests against a real database | NFR‑013, NFR‑015 |
| Node 24 LTS · TypeScript 5 (strict, noUncheckedIndexedAccess) · pnpm · Docker Compose | Runtime, type‑safety, packaging | NFR‑013, NFR‑006 |
| PostgreSQL 18 — Row‑Level Security, pgcrypto extension | Database‑enforced tenant isolation; column‑level crypto | FR‑010, NFR‑003, NFR‑001 |

4. Requirement‑by‑requirement delivery

The requirements form three natural clusters: (A) Multi‑entity foundation & access control, (B) Audit & traceability, and (C) Cross‑cutting quality attributes. They are grouped that way below; every one of the 11 is covered.

Cluster A — Multi‑entity foundation & access control

RIO‑FR‑010 — Multi‑Entity Foundation  ✅

Requirement: Dedicated account per entity with isolated data; each entity manages its own studies with no cross‑entity access.

How we handled it — isolation is enforced by the database. Every tenant table (organisations, users, consent_acceptances, audit_logs) has FORCE ROW LEVEL SECURITY with a fail‑closed policy: org_id = NULLIF(current_setting('app.current_org_id', true), '')::uuid. If the tenant context is unset or empty, the query returns zero rows — never an error, never a leak. The org id is set as a transaction‑local variable inside a pinned Prisma transaction, so it cannot bleed across pooled connections. All data access is funnelled through a single TenantPrismaService (three explicit access paths: own‑org read/write, explicit‑org bootstrap, and supervisor cross‑org read‑only), so a query can never accidentally run without tenant scope.

Packages / mechanism: PostgreSQL RLS · Prisma 7 driver‑adapter · pg. Standards: ISO/IEC 25010 (security/reliability); least privilege (NIST SP 800‑53 AC‑6). Evidence: prisma/migrations/*_rls_domain/migration.sql; src/tenancy/tenant-prisma.service.ts; e2e test/tenant-isolation.e2e.spec.ts proves an Org‑A caller cannot see Org‑B rows on the live users table (virgin + warm‑connection paths), plus cross‑org 403 tests.

RIO‑RBAC‑001 — Roles & Permissions  ✅

Requirement: Accounts, roles, and permissions with strict entity separation; unauthorised roles blocked; the backbone authorization model every feature checks against.

How we handled it — one source of truth, no drift. A single matrix, ROLE_MATRIX (9 roles × 12 modules × 6 actions — read/write/create/approve/export/share), is both seeded into the database (roles / role_permissions) and read in‑memory by the authorization guard. Because enforcement and stored permissions come from the same source, they cannot diverge. Roles are read‑only (GET /api/roles) — there is no in‑app role authoring, which removes a whole class of privilege‑configuration mistakes. A privilege‑escalation guard ensures only a crossEntity caller can assign a crossEntity role, so a single‑entity admin cannot mint a platform‑wide account.

Packages / mechanism: NestJS guards + Reflector (@RequirePermission(module, action) decorator) · Prisma seed. Standards: NIST RBAC / ANSI INCITS 359; OWASP ASVS (access control); least privilege. Evidence: src/rbac/role-matrix.ts, src/common/guards/permission.guard.ts; role-matrix.spec.ts, permission.guard.spec.ts, test/roles.e2e.spec.ts.

RIO‑NFR‑003 — Access Control  ✅

Requirement: Define roles and enforce entity separation (wired in before data flows); cross‑entity access prevented; consent mechanism.

How we handled it — defence in depth, three enforced layers. (1) Authentication: a global JwtAuthGuard verifies the bearer token and populates the per‑request context. (2) Authorization: the global PermissionGuard checks the required permission against the caller's role. (3) Isolation: RLS at the database (FR‑010) is the final backstop. Consent is captured per user: accepting the active policy writes an immutable snapshot — both the version and the exact policy text at accept‑time — to consent_acceptances. Onboarding is admin‑provisioned with per‑user consent; there is no public self‑signup surface.

Packages / mechanism: @nestjs/jwt · argon2 · NestJS guards · PostgreSQL RLS. Standards: OWASP ASVS (authN/authZ); GDPR Art. 7 & Art. 25 (consent, privacy by design). Evidence: permission.guard.ts, jwt-auth.guard.ts, auth.service.ts (consent()); permission.guard.spec.ts, jwt-auth.guard.spec.ts, auth.service.spec.ts, test/auth.e2e.spec.ts.

Cluster B — Audit & traceability

Per the brief, FR‑007 and FR‑Add‑03 were built together as one audit layer to avoid a second pass; NFR‑004 rides on the same layer.

RIO‑FR‑007 — Audit Log  ✅

Requirement: Immutable audit logging of key events (create / edit / approve / share) with actor and timestamp.

How we handled it — immutability enforced by database privilege, not convention. Every mutation calls AuditService.record(), writing to the append‑only audit_logs table with the actor, action, entity type/id/label, timestamp, IP address, and user‑agent. Immutability is guaranteed at the database: the application role cnap_app is granted SELECT + INSERT only on audit_logs — no UPDATE or DELETE grant exists anywhere. The AuditAction type already models create · edit · approve · share · delete · login · logout; create/edit/login/logout emit today (org/user mutations, auth), and approve/share will emit automatically once the AI‑review and sharing features they describe are built.

Packages / mechanism: PostgreSQL table‑level GRANTs (append‑only) · Prisma · pino structured logs. Standards: ISO/IEC 27001 A.12.4; NIST SP 800‑92; GDPR Art. 30 (records of processing). Evidence: src/modules/audit/audit.service.ts, audit.types.ts, migration rls_domain; audit.service.spec.ts, test/audit.e2e.spec.ts asserts a cnap_app UPDATE audit_logs is denied.

RIO‑FR‑Add‑03 — Audit Extension  ✅

Requirement: Extend the audit log with system‑wide date/time stamping and before/after values.

How we handled it. Built into the same audit layer. Each audited change carries a changes[] array of { field, before, after } objects stored in the row's JSON metadata, and every row is date/time‑stamped (created_at timestamptz, default now()). Mutating services (organizations, users) compute the field‑level diff and pass it to record(), so the trail shows not just that something changed but what it changed from and to, and exactly when.

Packages / mechanism: PostgreSQL jsonb + timestamptz · Prisma. Standards: ISO/IEC 27001 A.12.4 (traceable change history). Evidence: audit_logs.created_at; record() writes metadata.changes; diff computation in organizations.service.ts / users.service.ts; audit.service.spec.ts, service specs assert the change computation.

RIO‑NFR‑004 — Auditability  🟡

Requirement: Decision traceability linking source, actor, and time; published decisions traceable.

How we handled it. The traceability mechanism is complete: GET /api/audit filters by entityType, entityId, and actorId, giving a queryable source → actor → time → before/after chain for any entity. The remaining part is data, not code: there are no "published decisions" to trace until the AI‑decision/approval entities (a later feature) exist. When those features land, they audit through the same layer and become traceable with no additional plumbing.

Packages / mechanism: the shared audit layer (above). Standards: ISO/IEC 27001 A.12.4; NIST SP 800‑92. Evidence: audit.service.ts list() filters; test/audit.e2e.spec.ts ("trace a specific entity" filter test). Remaining: emit approve/share events and add the AI‑decision entity when those features are built.

RIO‑NFR‑015 — Traceability  ✅

Requirement: Link each requirement/output to its source; maintain a traceability matrix.

How we handled it. A living Requirements Traceability Matrix (docs/traceability-matrix.md) maps every requirement to its source spec → design → implementation (code) → verifying test → status. It complements the runtime traceability of the audit trail (NFR‑004): the matrix traces requirements to code, the audit log traces records to actors. The rule of maintenance is that every matrix row must point at a test that runs in the automated suite.

Packages / mechanism: documentation deliverable + OpenAPI contract (swagger-ui-express). Standards: ISO/IEC/IEEE 29148 (requirements traceability). Evidence: docs/traceability-matrix.md, reviewed against pnpm test at each update.

Cluster C — Cross‑cutting quality attributes

RIO‑NFR‑001 — Security (Encryption)  ✅

Requirement: Encrypt data in transit and at rest; access only to authorised users.

How we handled it.

In transit (client → app): the API serves HTTPS directly when a certificate/key are configured, with HSTS (helmet, 180‑day max‑age, includeSubDomains); otherwise it runs HTTP behind a TLS‑terminating ingress/proxy.

In transit (app → database): the connection to PostgreSQL runs over TLS 1.3, with the ability to authenticate the server certificate (DB_SSL_REJECT_UNAUTHORIZED + trusted CA), not merely encrypt.

At rest: the pgcrypto extension is enabled for column‑level encryption of any ultra‑sensitive field; bulk at‑rest protection is delegated to encrypted storage volumes at the deployment layer (the standard boundary — no application code encrypts the data files).

Access: RBAC + RLS + JWT (above); passwords Argon2id‑hashed; login is timing‑equalised and rate‑limited by account lockout.

Packages / mechanism: helmet (HSTS) · Node TLS + pg SSL · argon2 · PostgreSQL pgcrypto. Standards: TLS 1.3 (RFC 8446); HSTS (RFC 6797); Argon2id (RFC 9106); OWASP Password Storage; OWASP ASVS (cryptography). Evidence: src/config/https-options.ts, src/main.ts (HSTS), src/prisma/pg-ssl.ts, db/Dockerfile (ssl=on), *_at_rest_pgcrypto migration; https-options.spec.ts; DB TLS proven via pg_stat_ssl (TLSv1.3) with the suite run under DB_SSL=true. Production hardening (operational, not a code gap): replace the self‑signed dev certificate with a CA‑signed one, set DB_SSL_REJECT_UNAUTHORIZED=true, rotate secrets per environment, and enable encrypted storage volumes.

RIO‑NFR‑006 — Scalability  🟡

Requirement: Architect for growth (more entities / studies / villages) without a rebuild.

How we handled it — scale designed in, not bolted on. (1) Stateless authentication (JWT, no server session store) means the API can be horizontally scaled behind a load balancer without sticky sessions. (2) Row‑per‑entity multitenancy — adding a new entity or village needs no schema change (villages are a text[] on the org row). (3) Bounded pagination on every list endpoint (default page size, hard cap 200) prevents unbounded queries. (4) Indexed foreign‑key and lookup columns, and time‑ordered UUIDv7 keys that keep index locality as data grows.

Packages / mechanism: @nestjs/jwt (stateless) · Prisma indexes · UUIDv7. Standards: Twelve‑Factor App (stateless processes, horizontal scale); ISO/IEC 25010 (performance efficiency). Evidence: pagination in users.service.ts, organizations, audit.list() (limit cap 200); FK indexes in migration init_domain; test/users.e2e.spec.ts, test/audit.e2e.spec.ts (limit bounds). Remaining: load/soak testing and a caching strategy as real data volume grows.

RIO‑NFR‑013 — Maintainability  ✅

Requirement: Documented, extensible architecture; components modifiable without unintended impact.

How we handled it. The codebase is organised into small, single‑responsibility feature modules (src/modules/<feature> — types + service + controller + module living together), with strict TypeScript (noUncheckedIndexedAccess) catching whole classes of errors at compile time. ARCHITECTURE.md is the reference document and includes an "adding a feature" recipe and explicit invariants. Crucially, a real‑database regression suite (82 tests) is the safety net that proves a change did not break existing behaviour — this is the operational meaning of "modifiable without unintended impact."

Packages / mechanism: NestJS module system · TypeScript strict · vitest + supertest. Standards: ISO/IEC 25010 (maintainability: modularity, analysability, testability). Evidence: src/modules/* structure, ARCHITECTURE.md, full suite as regression gate.

RIO‑NFR‑009 — Browser Compatibility  ⬜ (frontend‑owned; backend contributes)

Requirement: Web components work across modern browsers; no major rendering errors.

How we handled it. Browser rendering is delivered by the frontend component (Project-RIO-Frontend) — there is no backend rendering surface. The backend's contribution to cross‑browser reliability is a standards‑compliant, framework‑agnostic HTTP/JSON API: a stable OpenAPI contract, correct CORS (a single explicit allowed origin with credentials — never a wildcard, so the browser security model is respected), secure cookies (httpOnly), and consistent error envelopes. Because the API is a plain HTTP/JSON service, it imposes no browser‑specific constraints on the UI.

Packages / mechanism: NestJS CORS · helmet · swagger-ui-express (OpenAPI). Standards: WHATWG Fetch / W3C CORS; ISO/IEC 25010 (portability). Frontend owns WCAG / cross‑browser QA. Evidence: src/main.ts (enableCors single origin + credentials); src/contract/openapi.ts.

5. Verification & assurance

82 automated tests (Vitest unit + Supertest end‑to‑end) run against a real, TLS‑enabled PostgreSQL in Docker — not mocks. This includes a dedicated fail‑closed RLS gate proving cross‑tenant reads return zero rows, and cross‑org 403 authorization tests.

Every change lands only when `pnpm test` and `pnpm build` are both green.

A post‑merge security‑review hardening pass (commit 3eedad9) reinstated request‑body validation on write endpoints, enabled authentication of the database TLS certificate, attributed cross‑org admin actions to the affected entity in the audit trail, and mapped duplicate‑email to a clean HTTP 409.

6. Honest gaps & production to‑dos

These are operational/deployment items, not architectural gaps — the design is complete and DB‑enforced:

Certificates & secrets: replace self‑signed dev certificates with CA‑signed ones; rotate the JWT secret and database‑role passwords per environment (they ship as dev placeholders).

Token revocation: stateless JWT means logout is a client‑side drop; a token is valid until expiry (12h).

Rate limiting: currently per‑account lockout (5 failures → 15‑min lock); a global/IP throttle in front of login is a recommended addition.

At‑rest bulk encryption, load & penetration testing: deployment‑layer responsibilities not yet configured.

Project RIO (CNAP) · Backend requirements delivery report · compiled 2026‑07‑14 from branch `main`. Companion documents: `ARCHITECTURE.md`, `docs/traceability-matrix.md`, `docs/backend-status-report.md`, `docs/schema.dbml` (+ `docs/schema-erd.png`).